FASTHION_SHOP

3D AI Virtual Tailor Platform

I have to make a NN model . that take measurement of a SHIRT /PANT (man) , and provide option to see what actually looks like our SHIRT /PANT , in real life after creating . 1. Separate sart

2. seprate pant ,

3. combile , (pant/shirt), with d3 model with diffent styles of the (shirt/pant).

Prompt 1 :

i want to create amodel to predict or show , the 3d model/actual images of the SHIRT /pant after giving all the required parameter during the measuring process of the tailer , 1 , when i am click on try shirt , how look like aftere creating after takesing the all measurements , 2, try pant , 3 , try both ()in 3d model and diffent ype s, different style , option , means , when user go for try it , provide (what type actually you want to show /try ), i am also working on AI/ML libraries as ou know to train the model so give me how actually i am dvelope the model

THIS IS THE FULL INFORMATION ABOUT MY PROJECT

Your idea is actually a combination of AI + Computer Vision + 3D Graphics + Fashion Technology + Recommendation System. This is not a single ML model; it is a complete 3D AI Virtual Tailor Platform.

🎯 Final Goal

User enters:

- Height

- Weight

- Neck

- Chest

- Waist

- Hip

- Shoulder

- Sleeve Length

- Shirt Length

- Thigh

- Pant Length

- Inseam

- Body Type

Then user selects:

Shirt

- Dress Shirt

- Oxford Shirt

- Polo Shirt

- T-Shirt

- Flannel Shirt

- Denim Shirt

- Hawaiian Shirt

- Linen Shirt

- Chambray Shirt

- Henley Shirt

- Cuban Collar Shirt

- Plaid Shirt

- Overshirt

- Military Shirt

- Mandarin Collar Shirt

- Western Shirt

- Camp Shirt

- Button Down Shirt

- Poplin Shirt

- Twill Shirt

Pant

- Formal Pant

- Chino

- Jeans

- Cargo

- Jogger

- Linen Pant

- Trouser

- Slim Fit

- Straight Fit

Then user chooses:

- Color

- Fabric

- Pattern

- Style

- Fit

Finally:

✅ Generate 3D human body
✅ Generate 3D garment
✅ Fit garment on body
✅ Show realistic preview
✅ Rotate 360°
✅ Show Shirt / Pant / Both

PHASE 1 — Requirement Planning

First create your project architecture.

AI Tailor System

├── User Measurement Module
├── Body Prediction Model
├── Garment Selection Module
├── Garment Generation Model
├── Fabric & Texture Engine
├── Physics Simulation
├── 3D Rendering Engine
├── Recommendation Engine
├── Web Application

PHASE 2 — Learn Required Technologies

You already know Python.

Now learn:

| Technology | Purpose |
| --- | --- |
| Python | Backend |
| NumPy | Mathematics |
| Pandas | Dataset |
| PyTorch | AI Models |
| OpenCV | Image Processing |
| Scikit-learn | Prediction |
| Blender | 3D Modeling |
| Three.js | Browser 3D Viewer |
| Open3D | 3D Processing |
| SMPL | Human Body Model |
| FastAPI | Backend API |
| React | Frontend |

PHASE 3 — Build Dataset

You need three datasets.

A. Human body dataset

Datasets:

- CAESAR Dataset  (Civilian American and European Surface Anthropometry Resource)

- SMPL Dataset (Skinned Multi-Person Linear Model)

- Tailor body measurements

Example:

| Height | Chest | Waist | Hip | Shoulder | Body Shape |
| --- | --- | --- | --- | --- | --- |
| 170 | 38 | 32 | 36 | 17 | Mesh001 |
| 180 | 42 | 36 | 40 | 19 | Mesh002 |

B. Garment Dataset

Create database:

shirts/

    dress_shirt/
    oxford/
    polo/
    tshirt/
    flannel/
    denim/

pants/

    jeans/
    chino/
    cargo/
    jogger/

Store:

shirt.obj
shirt.fbx
shirt.glb
texture.png
fabric.json

C. Fabric Dataset

Cotton
Linen
Denim
Silk
Flannel
Oxford
Poplin
Twill
Canvas
Wool

Store:

- roughness

- reflectance

- wrinkles

- texture

PHASE 4 — Build Measurement System

Create form:

Name
Height
Weight
Neck
Shoulder
Chest
Waist
Hip
Sleeve
Shirt Length
Thigh
Knee
Pant Length
Inseam

Save:

measurement = {

    "height":175,
    "weight":70,
    "chest":40,
    "waist":32,
    "shoulder":18,
    "hip":38
}

PHASE 5 — Train Body Prediction Model

Goal:

Input:
Body measurements

Output:
3D body shape parameters

Example:

X = measurements
Y = smpl_parameters

Model:

import torch.nn as nn

model = nn.Sequential(
    nn.Linear(20,128),
    nn.ReLU(),
    nn.Linear(128,256),
    nn.ReLU(),
    nn.Linear(256,72)
)

This predicts:

Human body mesh

PHASE 6 — Human Avatar Generation

Use:

- SMPL

- SMPL-X

Input:

Chest=40
Waist=32
Height=175

Output:

3D avatar

Example:

avatar.glb

PHASE 7 — Build Garment Database

Create every shirt style:

Dress Shirt
Oxford
Polo
Tshirt
Flannel
Denim
Hawaiian
Linen
Chambray
Henley
Cuban Collar
Plaid
Overshirt
Military
Mandarin
Western
Camp
Button Down
Poplin
Twill

Each shirt contains:

mesh
texture
fabric
buttons
collar
sleeves
patterns

PHASE 8 — Pant Database

Store:

Formal
Jeans
Chino
Cargo
Jogger
Linen
Trouser

Each contains:

mesh
fabric
style
fit
texture

PHASE 9 — User Style Selection

Example UI:

TRY SHIRT

Select Type

○ Dress Shirt
○ Oxford
○ Polo
○ T-shirt

Select Color

○ Black
○ White
○ Blue
○ Red

Select Fabric

○ Cotton
○ Linen
○ Denim

Select Fit

○ Slim
○ Regular
○ Relaxed

Select Pattern

○ Plain
○ Checked
○ Striped
○ Floral

PHASE 10 — Garment Fitting AI

Input:

Body mesh
+
Shirt mesh

Output:

Fitted shirt

Use:

- TailorNet

- Garment4D

- Physics simulation

Libraries:

PyTorch
PyTorch3D
Open3D
PyMesh

PHASE 11 — Cloth Physics

This creates:

- folds

- wrinkles

- stretching

- fabric movement

Tools:

- Blender Physics

- Nvidia PhysX

- CLO3D

- Marvelous Designer

PHASE 12 — Texture Engine

Apply:

shirt
    color
    fabric
    pattern

Examples:

Blue Linen
Black Denim
White Cotton
Red Flannel

Use:

texture_map()
normal_map()
roughness_map()

PHASE 13 — AI Recommendation System

Recommend:

Based on body type:

Athletic
Slim
Heavy
Average

Example:

Body = Athletic

Recommended:
✓ Slim Fit Shirt
✓ Chino Pant
✓ Oxford Fabric

Use:

RandomForest
XGBoost
Neural Networks

PHASE 14 — 3D Rendering

Use:

- Blender

- Three.js

- Babylon.js

Features:

Rotate 360°
Zoom
Front
Back
Side
Walking animation
Sitting animation

PHASE 15 — Web Application

Frontend:

React
Three.js

Backend:

FastAPI
PyTorch

Database:

PostgreSQL
MongoDB

PHASE 16 — Add AI Features

Future features:

✅ Upload body image
✅ Auto measure body
✅ Generate body shape automatically
✅ Suggest colors
✅ Suggest style
✅ Suggest fabric
✅ Suggest outfit combinations
✅ AI stylist assistant
✅ AR virtual try-on

Suggested Development Order

STEP 1
Measurement form

↓

STEP 2
Create body prediction model

↓

STEP 3
Generate SMPL body

↓

STEP 4
Create shirt database

↓

STEP 5
Create pant database

↓

STEP 6
Fit garment to body

↓

STEP 7
Apply colors and fabrics

↓

STEP 8
Build 3D viewer

↓

STEP 9
Create recommendation system

↓

STEP 10
Build full website/app

Estimated Timeline

| Stage | Time |
| --- | --- |
| Python + PyTorch basics | 2 months |
| 3D graphics learning | 2 months |
| SMPL body modeling | 1 month |
| Garment fitting | 2 months |
| Frontend + Backend | 2 months |
| Final integration | 2 months |

Total: approximately 9–12 months for a strong MVP if you're learning while building.

This project is at the level of a startup product and can become a strong portfolio project for AI/ML, Computer Vision, and 3D Graphics roles.

PHASE 5B:

TASK : (SETUP AND DOWNLOAD REAL SMPL DATASTE  okk……)

Phase 5B-1:

✓ Real SMPL Dataset Download

Phase 5B-2:

✓ smpl_dataset_loader.py

Phase 5B-3:

✓ smpl_converter.py

Phase 5B-4:

✓ Retrain Neural Network

Phase 5B-5:

✓ smpl_integration.py

Phase 5B-6:

✓ avatar_generator.py

Phase 5B-7:

✓ measurement_extractor.py

Phase 5B-8:

✓ clothing engine

Phase 5B-9:

✓ Flask APIs

Phase 5B-10:

✓ Frontend Viewer